# Appendix E: Detailed Project Dates

| Description | Start date | End date |
| --- | --- | --- |
| Preparation & Process Management |  |  |
| Document Creation / Release Schedule |  |  |
| Notify Initial seven (7) Bidding Entities on Pending RFP Release & Schedule | 02/28/2025 | 02/28/2025 |
| HIMSS 2025, Las Vegas, NV - Final Determination of Bidding Entities | 03/03/2025 | 03/06/2025 |
| Vancouver Clinic Document Sign-Off for Release of RFP | 03/11/2025 | 03/12/2025 |
| RFP Released to Bidding Entities and Direct Communication | 03/12/2025 | 03/12/2025 |
| Bid Response Management |  |  |
| Formal questions period (in writing) | 03/12/2025 | 03/24/2025 |
| Bidders prepare RFP Responses | 03/12/2025 | 04/02/2025 |
| RFP Kick-Off Call with Bidding Entities | 03/14/2025 | 03/14/2025 |
| Notifications of “Intent” due | 03/17/2025 | 03/17/2025 |
| Bidding Entity 1 Conference | 03/18/2025 | 03/18/2025 |
| Bidding Entity 2 Conference | 03/18/2025 | 03/18/2025 |
| Bidding Entity 3 Conference | 03/18/2025 | 03/18/2025 |
| Bidding Entity 4 Conference | 03/19/2025 | 03/19/2025 |
| Bidding Entity 5 Conference | 03/19/2025 | 03/19/2025 |
| Bidding Entity 6 Conference | 03/19/2025 | 03/19/2025 |
| Bidding Entity 7 Conference | 03/20/2025 | 03/20/2025 |
| Release of Addendum to RFP (if necessary) | 03/24/2025 | 03/24/2025 |
| Open Conference Call ¦ Addendum to RFP | 03/26/2025 | 03/26/2025 |
| RFP Responses Due / Categorized and Distributed | 04/03/2025 | 04/03/2025 |
| Reviews, Presentations, and Demonstrations |  |  |
| Review & Scoring |  |  |
| Vancouver Clinic reviews RFP Responses | 04/04/2025 | 04/10/2025 |
| Scoring Review and Presenter Selection | 04/11/2025 | 04/11/2025 |
| Notification to Presenters | 04/11/2025 | 04/11/2025 |
| Scheduling for Onsite Presentation Visits by Vancouver Clinic | 04/11/2025 | 04/11/2025 |
| Passover (Jewish Holidays) | 04/12/2025 | 04/20/2025 |
| Easter Sunday | 04/20/2025 | 04/20/2025 |
| Executive / Sales Presentations (Not for Demonstrations) |  |  |
| Presenting Entity 1 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 2 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 3 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 4 | 04/21/2025 | 04/25/2025 |
| Clinical Reviews / Demonstrations ¦ Radiology |  |  |
| Presenting Entity 1 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 2 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 3 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 4 | 04/21/2025 | 04/25/2025 |
| Clinical Reviews / Demonstrations ¦ Mammography / Women's Imaging |  |  |
| Presenting Entity 1 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 2 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 3 | 04/21/2025 | 04/25/2025 |
| Presenting Entity 4 | 04/21/2025 | 04/25/2025 |
| Clinical Reviews / Demonstrations ¦ Cardiology |  |  |
| Presenting Entity 1 Presentation | 04/21/2025 | 04/25/2025 |
| Presenting Entity 2 Presentation | 04/21/2025 | 04/25/2025 |
| Presenting Entity 3 Presentation | 04/21/2025 | 04/25/2025 |
| Presenting Entity 4 Presentation | 04/21/2025 | 04/25/2025 |
| Final Selection |  |  |
| Vancouver Clinic conducts final internal reviews | 04/30/2025 | 04/30/2025 |
| Vancouver Clinic I H-I-S Notifies Bidder moving to Contract | 05/01/2025 | 05/01/2025 |
| Contracting Process Conducted by Vancouver Clinic I H-I-S Program Complete | 05/01/2025 | 05/01/2025 |